# BlastyBiz — Full Codebase Audit Handoff

Verified against live BlastyBiz_Site.zip. Every finding confirmed with exact file and line. Read in full before touching any file.

🛑 Two critical path bugs affect every user. Fix these first — nothing else matters until the Dashboard can read its own data.

## Section 0 — The Canonical Data Path (Reference)

All data lives under users/{uid}. This is the root of the entire schema. Every Firestore read and write must start here.

users/{uid}

businesses/{bizId}

facts/             ← global business facts

documents/         ← global business documents

images/            ← global business images

listingDrafts/     ← listing drafts

publishJobs/       ← publish jobs

pendingPosts/      ← posts awaiting approval

platformConnections/  ← OAuth connections (google, facebook, instagram)

campaigns/{campId}

facts/

documents/

images/

copy/

advertising/

Confirmed in functions/index.js lines 66-71:

userBizRef(uid, bizId)  = db.collection("users").doc(uid).collection("businesses").doc(bizId)

userBizConnsRef(uid, bizId) = userBizRef(uid, bizId).collection("platformConnections")

Confirmed in firestore.rules: match /businesses/{bizId} is nested inside match /users/{userId}.

Confirmed in BlastyBiz.html module script (artifacts version): all reads/writes use doc(db, "users", currentUser.uid, "businesses", activeBizId, ...).

## Fix 1 — CRITICAL: Dashboard Reads Businesses from Wrong Path

File: BlastyBiz-Dashboard.html

The Dashboard reads businesses from the top-level businesses collection. That collection is empty for every user — the actual data is at users/{uid}/businesses/{bizId}. Any user who logs in sees no businesses, no campaigns, blank everywhere.

Three reads to fix:

### 1a — Business list query (line 509)

Find:

const q = query(collection(db, 'businesses'), where('uid', '==', user.uid));

Replace with:

const q = collection(db, 'users', user.uid, 'businesses');

⚠ With the nested path, the where("uid", "==", user.uid) filter is no longer needed — the collection itself is scoped to the user. Remove the where clause entirely. The allBusinesses mapping from snap.docs remains unchanged.

### 1b — Business document read in loadBusinessContextFirestore (line 557)

Find:

getDoc(doc(db, 'businesses', bizId)),

Replace with:

getDoc(doc(db, 'users', user.uid, 'businesses', bizId)),

The user.uid is available in the outer onAuthStateChanged closure. If loadBusinessContextFirestore needs uid passed in, add it as a parameter or capture it from the outer scope.

### 1c — Campaign subcollection read in loadBusinessContextFirestore (line 571)

Find:

const campSnap = await getDocs(collection(db, 'businesses', bizId, 'campaigns'));

Replace with:

const campSnap = await getDocs(collection(db, 'users', user.uid, 'businesses', bizId, 'campaigns'));

🛑 After fixing these three reads, test by logging in and confirming businesses appear on the Dashboard. If no businesses appear after the fix, the user's data may have been written to the old top-level path before the migration. Do not delete old data — check both paths and migrate if needed.

## Fix 2 — CRITICAL: platformConnections Path Mismatch

Files: BlastyBiz-Dashboard.html (lines 558-560), BlastyBiz-Connect.html (lines 368, 390-397)

The backend (functions/index.js) writes platform connections to:

users/{uid}/businesses/{bizId}/platformConnections/{platform}

Confirmed: userBizConnsRef(uid, bizId).doc("google").set(...) at lines 1514, 1648, 1659.

The frontend reads from wrong paths in two files.

### 2a — Dashboard: three wrong reads (lines 558-560)

Inside loadBusinessContextFirestore, find:

getDoc(doc(db, 'platformConnections', `${bizId}_google`)),

getDoc(doc(db, 'platformConnections', `${bizId}_facebook`)),

getDoc(doc(db, 'platformConnections', `${bizId}_instagram`)),

Replace with:

getDoc(doc(db, 'users', user.uid, 'businesses', bizId, 'platformConnections', 'google')),

getDoc(doc(db, 'users', user.uid, 'businesses', bizId, 'platformConnections', 'facebook')),

getDoc(doc(db, 'users', user.uid, 'businesses', bizId, 'platformConnections', 'instagram')),

⚠ The document ID is now the platform name (google, facebook, instagram) — NOT a composite key like bizId_google. This matches how the backend writes them via userBizConnsRef(uid, bizId).doc("google").

### 2b — Connect.html: collection query (line 368)

The connections load uses a collectionGroup-style query on a top-level collection. Find:

const q = query(collection(db, 'platformConnections'), where('businessId', '==', bizId));

Replace with a direct subcollection read:

const connRef = collection(db, 'users', user.uid, 'businesses', bizId, 'platformConnections');

const snap = await getDocs(connRef);

Remove the where clause — it is not needed when reading directly from the user's subcollection. The snap.docs mapping that follows stays unchanged.

### 2c — Connect.html: disconnect writes (lines 390-397)

The disconnect handler writes to:

updateDoc(doc(db, 'platformConnections', conn._id), { status: 'disconnected' })

conn._id is the document ID from the old flat collection read. After fix 2b, the document ID changes to the platform name. Update the disconnect handler:

window._disconnectPlatform = async function(platformId) {

const conn = connMap[platformId];

if (!conn) return;

if (!confirm('Disconnect ' + platformId + '? Auto-posting will stop until you reconnect.')) return;

const connDocRef = doc(db, 'users', user.uid, 'businesses', bizId, 'platformConnections', platformId);

await updateDoc(connDocRef, { status: 'disconnected' });

connMap[platformId] = { ...conn, status: 'disconnected' };

renderPlatform(platformId, connMap[platformId], bizId, user.uid);

if (platformId === 'facebook') {

const igRef = doc(db, 'users', user.uid, 'businesses', bizId, 'platformConnections', 'instagram');

await updateDoc(igRef, { status: 'disconnected' });

connMap['instagram'] = { ...(connMap['instagram'] || {}), status: 'disconnected' };

renderPlatform('instagram', connMap['instagram'], bizId, user.uid);

}

};

## Fix 3 — HIGH: selectCampaign Missing Fallbacks for Old Data

File: BlastyBiz.html (artifacts version, line 2640+)

selectCampaign() loads campaign images and factoids from subcollections. If a subcollection is empty OR the load fails, the current code either shows a blank photo grid or silently drops factoids from the AI prompt. Users who have data in the old embedded array fields (cam.photos and cam.factoids) lose that data entirely.

### 3a — Campaign images fallback

Find the _bbLoadCampaignImages block inside selectCampaign():

if (window._bbLoadCampaignImages) {

window._bbLoadCampaignImages(id).then(images => {

window._bbPhotoItems = images.map(img => ({

url: img.url, path: img.path || null, localUrl: img.url,

done: true, progress: 100, id: img.id, scope: 'campaign'

}));

window._bbSelectedPhotoIndex = null;

if (window.renderAllPhotos) window.renderAllPhotos();

updatePhotoCapLabel();

}).catch(() => {

window._bbPhotoItems = [];

if (window.renderAllPhotos) window.renderAllPhotos();

});

}

Replace with (adds empty-subcollection fallback and catch fallback):

if (window._bbLoadCampaignImages) {

window._bbLoadCampaignImages(id).then(images => {

if (images.length > 0) {

window._bbPhotoItems = images.map(img => ({

url: img.url, path: img.path || null, localUrl: img.url,

done: true, progress: 100, id: img.id, scope: 'campaign'

}));

} else {

// Subcollection empty — fall back to cam.photos array (old data)

const cam = campaigns.find(c => c.id === id) || {};

window._bbPhotoItems = (cam.photos || []).map(p =>

typeof p === 'string'

? { url: p, path: null, localUrl: p, done: true, progress: 100 }

: { ...p, localUrl: p.url, done: true, progress: 100 }

);

}

window._bbSelectedPhotoIndex = null;

if (window.renderAllPhotos) window.renderAllPhotos();

updatePhotoCapLabel();

}).catch(() => {

// Network or permission error — fall back to cam.photos

const cam = campaigns.find(c => c.id === id) || {};

window._bbPhotoItems = (cam.photos || []).map(p =>

({ ...p, localUrl: p.url || p, done: true, progress: 100 })

);

if (window.renderAllPhotos) window.renderAllPhotos();

updatePhotoCapLabel();

});

}

### 3b — Campaign factoids fallback

Find the _bbLoadCampaignFactoids block inside selectCampaign():

if (window._bbLoadCampaignFactoids) {

window._bbLoadCampaignFactoids(id).then(facts => {

const c = campaigns.find(c => c.id === id);

if (c) c.factoids = facts;

}).catch(() => {});

}

Replace with (adds empty-subcollection fallback):

if (window._bbLoadCampaignFactoids) {

window._bbLoadCampaignFactoids(id).then(facts => {

const c = campaigns.find(c => c.id === id);

if (!c) return;

if (facts.length > 0) {

c.factoids = facts;

}

// If subcollection is empty, c.factoids keeps its existing value

// (loaded from the campaign doc field on initial campaign load)

}).catch(() => {

// Network error — keep existing c.factoids if any

});

}

## Fix 4 — MEDIUM: Onboarding Draft System Cleanup

File: BlastyBiz-Onboarding.html (artifacts version). The localStorage draft system is confirmed present at lines 933-1022. Two cleanup items remain from previous handoffs.

### 4a — Remove ownerRole from draft

ownerRole is saved and restored in the draft but the s-owner-role field is being removed from the UI per the previous handoff. Remove these three references:

In _doSave() (line 944) — remove:

ownerRole: document.getElementById('s-owner-role')?.value || 'owner',

In _restoreDraft() (line 989) — remove:

set('s-owner-role', f.ownerRole);

In _deleteDraft() (line 1035) — remove:

const roleEl = document.getElementById('s-owner-role');

if (roleEl) roleEl.value = 'owner';

🛑 After removing these lines, grep the entire BlastyBiz-Onboarding.html for s-owner-role and ownerRole. Both must return zero results.

### 4b — Add weekend hours to draft

The weekend hours fields (s-open-wknd, s-close-wknd) are added by the onboarding handoff but are not yet in the draft system.

In _doSave(), inside the fields object, add after the close field:

openWknd:  document.getElementById('s-open-wknd')?.value  || '10:00',

closeWknd: document.getElementById('s-close-wknd')?.value || '17:00',

In _restoreDraft(), after the set('s-close', f.close) line, add:

set('s-open-wknd',  f.openWknd);

set('s-close-wknd', f.closeWknd);

// Show/hide weekend row based on restored selectedDays

const hasWknd = (window.selectedDays || []).some(d => d === 'Sat' || d === 'Sun');

const wkndRow = document.getElementById('weekend-hours-row');

if (wkndRow) wkndRow.style.display = hasWknd ? '' : 'none';

In _deleteDraft(), after resetting s-open and s-close, add:

const openWkndEl  = document.getElementById('s-open-wknd');

const closeWkndEl = document.getElementById('s-close-wknd');

if (openWkndEl)  openWkndEl.value  = '10:00';

if (closeWkndEl) closeWkndEl.value = '17:00';

// Re-evaluate weekend row visibility

const wkndRowD = document.getElementById('weekend-hours-row');

if (wkndRowD) wkndRowD.style.display = 'none';

## Confirmed Correct — Do Not Touch

✓ BlastyBiz.html (artifacts/api-server/public/ version, 3670 lines) — all Firestore paths use users/{uid}/businesses/{bizId}/...

✓ Photo upload: scope-aware, guard for missing campaign, correct storage paths photos/{uid}/global/ and photos/{uid}/campaigns/{cid}/

✓ _bbDeletePhoto: scope-aware, handles both global and campaign delete correctly

✓ All image/factoid module helpers (_bbSaveGlobalImage, _bbSaveCampaignImage, etc.) use correct nested paths

✓ AI prompt assembly in runAdaptation(): globalFactoids, campaignFactoids, aiContext, libraryDocs, bizInsights all assembled and passed correctly

✓ adaptListing Cloud Function: uses all context with MANDATORY labels, 3000/12000 char library doc limits applied

✓ createBusiness Cloud Function: enforces plan limits server-side, writes atomically via userBizRef

✓ Onboarding → createBusiness CF: authenticated POST, no direct Firestore writes, data flows correctly

✓ selectCampaign(): loads offer, adName, adDetails, price, campaignStory from campaign doc correctly

✓ firestore.rules: businesses nested under users/{userId}, all subcollections have rules, path IDs validated on create

✓ compressImage(): max 1200px, JPEG 85%, mobile HEIC fallback

### Important: BlastyBiz.html root file is older

Two versions of BlastyBiz.html exist in this zip:

- Root level (3478 lines) — older, missing scope-aware photo upload, old storage paths

- artifacts/api-server/public/ (3670 lines) — current, all fixes applied

🛑 Deploy only the artifacts/api-server/public/ version. The root-level BlastyBiz.html should match it or be deleted. Check firebase.json to confirm which directory is deployed.

## Acceptance Criteria

- Log in as a user with an existing business — Dashboard shows the business name, business card, and campaign list without any code changes to the user's data.

- Dashboard platform connection status (Google, Facebook, Instagram) reflects the actual connection state from users/{uid}/businesses/{bizId}/platformConnections/.

- Connect Platforms page shows connected/disconnected status matching the same Firestore path.

- Disconnecting Google from the Connect page writes status: disconnected to users/{uid}/businesses/{bizId}/platformConnections/google — confirmed in Firestore Console.

- selectCampaign() with a campaign that has photos in cam.photos but nothing in images/ subcollection — photos display correctly (fallback working).

- selectCampaign() with a campaign that has factoids in cam.factoids but nothing in facts/ subcollection — factoids appear in the AI prompt (fallback working).

- s-owner-role and ownerRole return zero grep results in BlastyBiz-Onboarding.html.

- Weekend hours restore correctly when a draft is restored after selecting Sat/Sun.

- firebase.json deploys from artifacts/api-server/public/ — confirm the deployed BlastyBiz.html is 3670 lines, not 3478.

- No updateDoc call writing { campaigns: updatedCams } to the businesses doc exists anywhere — grep returns zero results.