BLASTYBIZ

Latest Build

Verified Fix List

Source: BlastyBiz_Site.zip supplied with BB_Latest.docx — every item re-verified directly, July 18, 2026

# Confirmed first — the parse error is actually fixed

Before anything else: the JavaScript syntax error from the last correction is genuinely fixed. Both the main inline script and the module script block at the bottom of BlastyBiz.html now pass node --check cleanly. This was verified directly, not taken on the audit's word. Everything from the last two handoffs (Critical Correction, Full Site Re-Audit) can now actually execute in a browser for the first time since this review began.

Exclusion persistence and revision-on-write are also both genuinely implemented — excludePlatform() now writes platformStatus.{pid} = 'excluded' to the canonical draft, and _bbUpdateDraft() now includes revision: increment(1) on every call. The remaining problem, below, is that two of the three callers of _bbUpdateDraft() don't wait for it.

## 1. Exclude Platform advances and can unlock Final Review before the exclusion is actually saved

| HIGH | Confirmed independently against the latest BlastyBiz_Site.zip |
| --- | --- |

Evidence

excludePlatform() (line 1285) is not an async function. It calls window._bbUpdateDraft(draftId, {...}).catch(...) with no await, then immediately runs updateStep5UI() and advances to the next platform. Compare this to approvePlatformCopy(), which correctly awaits the same call before doing anything else — that pattern exists in the codebase already, it just wasn't applied here.

Required implementation

- Make excludePlatform(pid) async.

- Disable the Exclude button and block step navigation the moment it's clicked (mirror the lgtmBtn.dataset.saving guard already used in approvePlatformCopy).

- await window._bbUpdateDraft(...) before calling updateStep5UI(), showing the toast, or advancing to the next platform.

- On failure, revert _reviewStatus back to its prior value, re-enable the control, and show a retry-visible error instead of the success toast.

Acceptance test

- Throttle/delay the Firestore write, exclude the last unresolved platform, and immediately tap toward Final Review — navigation stays blocked until the write resolves.

- Force the write to fail — the platform returns to its prior unresolved state with a visible error, not a silent console warning.

## 2. Regenerate shows "success" and lets the customer approve before the new copy is saved

| HIGH | Confirmed independently against the latest BlastyBiz_Site.zip |
| --- | --- |

Evidence

regeneratePlatformCopy() is already async, but the draft-persistence line (1528) is fire-and-forget: window._bbUpdateDraft(draftId, {...}).catch(...) with no await, immediately followed by showToast('✅ Copy regenerated...'). The customer can click Looks Good on the new text, or leave the page, before the canonical draft actually contains it.

Required implementation

- Await the _bbUpdateDraft() call before showing the success toast.

- Keep the card in a visibly "Saving" state (already has a loading state for the AI call itself — extend it to cover the draft write too) until that await resolves.

- On failure, restore the previous adaptedContent and Needs Review state, and show an error instead of the success toast — do not leave new text on screen that was never actually persisted.

Acceptance test

- Delay or reject the updateDoc call after a regeneration — the UI must not announce success or allow Looks Good/Final Review until the write is confirmed.

## 3. Admin Logs renders Firestore log fields into innerHTML unescaped

| HIGH | Confirmed independently against the latest BlastyBiz_Site.zip |
| --- | --- |

Evidence

BlastyBiz-Admin-Logs.html builds table rows from l.level, l.type, l.businessName, l.uid, l.message, and l.relatedCollection directly inside a template string, then assigns it to tbody.innerHTML — with no escHtml() call anywhere in the file. BlastyBiz-Admin-Failed-Jobs.html already has a working escHtml(s) function and wraps every dynamic field with it — the fix is to reuse that exact pattern, not invent a new one.

Required implementation

- Copy the escHtml(s) function from BlastyBiz-Admin-Failed-Jobs.html (around line 16) into BlastyBiz-Admin-Logs.html.

- Wrap every dynamic value in the row template — l.level, l.type, l.businessName, l.uid, l.message, l.relatedCollection — with escHtml(...) before insertion.

Acceptance test

- Insert a test log entry with l.message containing <img src=x onerror=window.__xss=1>. Opening Admin Logs shows the literal text and window.__xss is never set.

# One thing I found that neither audit flagged

## 4. Three dynamically-generated photo thumbnails are missing alt text

| LOW | Confirmed independently against the latest BlastyBiz_Site.zip |
| --- | --- |

Evidence

The latest audit stated all image elements include an alt attribute — true for static HTML, but three <img> tags built inside JS template literals in BlastyBiz.html (the photo-upload thumbnail strip, both the uploading-state and confirmed-state thumbnails) have no alt at all: <img src="${escHtml(photo.url)}" class="thumb-cover" /> and two similar uploading-state variants.

Required implementation

- Add a short, generic alt (e.g. alt="Uploaded photo" or alt="Uploading photo…" for the in-progress thumbnail) to all three template strings.

Acceptance test

- A screen reader announces something meaningful for every thumbnail in the photo strip, both while uploading and after.

# Not re-included here

Final Review's static-capability labeling (auto-post claims not checked against live connection health) is unchanged from prior handoffs and still needs the same fix already specified there — no new information this pass, so it isn't repeated in full here. Everything else raised in the latest audit (CSP, image weight, the typed error contract, sitewide button/label/heading gaps, the missing backend package) is also unchanged and already tracked in the existing handoffs.

# Priority for this batch

Findings 1-3 above are the only new, verified items from this pass and should go to Rep next, in that order — 1 and 2 are the same bug shape as the syntax fix's siblings (a persist call that isn't awaited before the UI claims success), and 3 is a straightforward copy-paste of a pattern that already exists correctly elsewhere in the codebase.